Meeting Minutes 10

Team name: Team 55

Meeting No: Session 5, Group 5

Location: EN401

Attending: Dwayne, Minaya, Mouyly

Apologies:

Meeting start time: 4:30 PM

Matters arising from Previous minutes:                                            Yes                                   No

| Issues raised from previous minutes | Discussions | Outcome (Resolved?) |
| --- | --- | --- |
|  | None | none |

Confirmation of minutes from last meeting:                                    Yes                                   No

Outcome of meeting:

| Issue | Discussion in brief | Outcome | Action: Name and Timeline |
| --- | --- | --- | --- |
| Assignment 3 scope | Confirm brief and deliverables (web app + video + report). | Shared understanding. | All read rubric; highlight own tasks. |
| Role split | Divide work: Frontend– Mouyly, Backend API & integration – Dwayne, Error handling/validation ,charts– Minaya; all contribute to Section 9 and video. | Roles agreed. | Create GitHub repo and branches |
| Workflow | Use single GitHub repo, small PRs, short updates on Discord. | Process agreed. | Everyone pushes initial skeleton by Week 11. |

Actions in brief: Start on own parts.

Meeting closed at: 6:30pm

Next meeting time, date and location:  4:30pm – 6:30pm, 21/09/2025, EN401